## Slide 1
I would like to share our plan of ONE Week MOD deployment with you

## Slide 2
What we'll cover
01
How the work reaches you
02
Go-live dates by market
03
Channels in scope
04
What is out of scope
05
Practicalities
21 AUGUST 2026
02

## Slide 3
WAYS OF WORKING
How the work reaches you
The routing does not change for this deployment. Tickets follow the same path they always do, and everything you need travels with them.
Ajith raises the tickets in Jira, as usual.
Each ticket is assigned to Aino for deployment.
Media plans are ready and come with the ticket.
Assets and links arrive in localized content Excel files.
21 AUGUST 2026
03

## Slide 4
September 21 is the go-live date for the six European frontlines and India, and it is not negotiable.
21 AUGUST 2026
04

## Slide 5
Markets in this deployment
CONFIRMED FOR SEPTEMBER 21
Six European frontlines
India
One shared go-live, no phased start
TIMING TO BE CONFIRMED
AME (US and Canada)
Likely to follow slightly later
Date shared as soon as it is received
21 AUGUST 2026
05

## Slide 6
SCOPE
What we need you to set up

## Slide 7
IN SCOPE
Channels you will set up
Meta
LinkedIn
YouTube
Spotify audio ads
Pmax and Search on Google Ads
21 AUGUST 2026
07

## Slide 8
Where the channels differ by market
YouTube
Videos are uploaded by the frontlines and Global Comms. Local channels: DACH, Nordics, GIN. Global channel: EEM, I&I, FBL, and AME if they decide to use YouTube ads.
Spotify
Nordics only, so far. No other market has requested Spotify ads for this deployment.
Google Ads
Pmax and Search for all frontlines, except DACH, which will handle its Google Ads locally.
21 AUGUST 2026
08

## Slide 9
Out of scope for HUB and Omnicom
Three activities sit outside this deployment. The markets run them directly with their own partners, so no tickets will come your way for them.
Outdoor displays — EUR works directly with Dwise.
Account based advertising — EUR works directly with Dun & Bradstreet.
Geofencing — Nordics handles this with a local agency.
21 AUGUST 2026
09

## Slide 10
Practicalities
Two things that change what the tickets look like this time.
Media plans are ready, so HUB will not ask you for a new one.
There will be no preview tool for this deployment.
All assets are compiled in the localized content Excel files.
Those files carry the URLs, including UTM parameters.
They also carry the DAM links to the localized assets.
21 AUGUST 2026
10

## Slide 11: Thank you